Indian Institute of Technology Indore IITISOC 2026 Mid-Way Evaluation Report Project Title: Universal File Type Converter Web Application Problem Statement: PS-3 Team Members Team Leader: Vidadala Kalyani (250001077) Vithanala Anushka (250001080) Kondamuri Tathwik (250021010) Submission Date: 30/06/2026

Contents 1 Abstract2 2 Problem Understanding2 2.1 Problem Statement . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .2 2.2 Objectives . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .2 2.3 Target Users . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .2 2.4 Applications . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .2 3 Existing Solutions3 4 Functional Requirements3 4.1 Core Features . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .3 4.2 Additional Features . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .3 5 Technology Stack4 6 System Architecture4 7 Database Design4 8 API Design5 9 UI/UX Design5 10 Project Modules5 11 Current Progress5 11.1 Completed . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .5 11.2 In Progress . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .6 11.3 Yet to Start . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . . .6 12 Challenges Faced6 13 Future Work6 14 GitHub Repository6 15 Testing6 16 Screenshots7 17 References7 1

1 Abstract Format incompatibility is a universal frustration. Users frequently struggle with restric- tive paywalls, intrusive advertisements, and data privacy concerns when using online file converters. Our project, the Universal File Type Converter Web Application, ad- dresses these issues by providing a secure, efficient, and ad-free platform for multi-format document and image conversions. Driven by the need for absolute data privacy, our plat- form implements strict server-side cleanup routines that automatically delete user assets exactly 30 minutes post-conversion. Currently, we have successfully initialized our de- velopment environment and mapped backend routes using Express and Multer to safely parse payloads with strict 10MB size limits and file type validations. On the frontend, we have designed the React-based drag-and-drop workspace. Regarding core processing, we have successfully integrated ImageMagick for basic image conversions, while docu- ment conversion routes via Pandoc are structurally mapped and pending final execution. Furthermore, our automated security cleanup cron job is fully active and functional. 2 Problem Understanding 2.1 Problem Statement Users constantly need to convert files between formats (e.g., PDF to DOCX, JPG to PNG) but lack secure, free, and reliable tools. Existing solutions compromise user privacy or gatekeep features behind paywalls. This project demands a full-stack web application with a drag-and-drop interface, real-time feedback, and rigorous backend data deletion protocols to ensure secure format transformations. 2.2 Objectives • Develop an intuitive, drag-and-drop frontend interface for seamless file uploads. • Implement real-time status updates reflecting the conversion state (Uploading→ Processing→ Ready). • Integrate server-side logic and external CLI libraries for accurate multi-format con- versions. • Enforce strict server-side security via cron jobs to delete uploaded and converted files after 30 minutes. 2.3 Target Users The primary target users are students, developers, designers, and office professionals who require frequent and quick document or asset conversions without compromising their sensitive information. 2.4 Applications • Extracting text from locked PDFs for academic or professional editing. • Compressing and converting image assets (e.g., JPG to PNG) for web development. • Managing personal documents securely without leaving digital traces on third-party servers. 2

3 Existing Solutions SolutionStrengthsLimitations CloudCon- vert Supports a massive variety of for- mats and provides an API. Heavily restricted free tier; files are kept on servers longer than ideal for strict privacy. ZamzarEasy to use, email notifications for completed tasks. Slow processing speeds for free users; intrusive ads; file size limi- tations. SmallpdfExcellent UI/UX and targeted specifically at document manipu- lation. Expensive premium plans; limits free users to a small number of tasks per day. 4 Functional Requirements 4.1 Core Features • Multi-Format Processing: Support for document (PDF, DOCX, TXT) and image (JPG, PNG) conversions. • Drag-and-Drop Interface: Responsive upload zone for quick file selection. • Real-Time Feedback: Progress indicators for user request states. • Secure File Handling: Automated backend cron jobs to purge files within 30 minutes. 4.2 Additional Features • User Authentication: Standard email/password login for accessing personalized “Conversion History”. • Bulk Conversion: Support for batch uploading and downloading as a single .zip file. 3

5 Technology Stack ComponentTechnologyReason FrontendReact.js, TailwindComponent-basedarchitectureand rapid UI styling. BackendNode.js, ExpressAsynchronous event-driven architecture suitable for I/O heavy tasks. File ParserMulterSafely parses multi-part form payloads and enforces file size constraints. Conversion Utilities ImageMagick, Pandoc Robust, open-source CLI tools for image and document transformation. Task SchedulerNode-cronIdeal for programming automated file cleanup tasks. DeploymentDockerContainerized workspace ensuring con- sistency across environments. 6 System Architecture The system follows a modular client-server architecture. The user interacts with the React frontend to upload files. These multi-part form payloads are sent to the Express.js backend where Multer validates extensions and enforces a strict 10MB size limit. The backend triggers isolated background processes using Pandoc or ImageMagick depending on the MIME type. Processed files are mapped to download links, and a functional Node-cron job continuously monitors the storage path, purging any files older than 30 minutes. 7 Database Design Though primarily a stateless converter regarding file assets, a lightweight schema is planned to handle User Authentication and Conversion History. • Users Table: id (PK), email, password hash, createdat. • History Table: id (PK), userid (FK), originalname, sourceformat, targetformat, status, timestamp. 4

8 API Design Method EndpointDescription POST /api/auth/register Creates a new user account. POST /api/uploadAccepts multi-part form data, validates 10MB lim- its, and saves to temp storage. POST /api/convertTriggers the CLI tool for a specific file identifier and target format. GET /api/download/:idRetrieves the converted file securely. GET /api/historyFetches conversion history for an authenticated user. 9 UI/UX Design The interface is designed to be minimalistic. The central piece is a large dashed-border drag-and-drop workspace. Below it, file cards appear displaying the file name, an icon, and a dropdown for the target format. Progress bars are strategically placed to indicate upload and conversion phases. 10 Project Modules ModuleDescription Frontend PipelineDashboard layout, drag-and-drop workspace, visual progress bars. Backend & Routing Server infrastructure, Multer file upload managers enforcing type/size rules. Core ConversionConnection to CLI utilities (ImageMagick/Pandoc), isolated runtime execution. Security & DevOpsDocker configuration, directory security, automated cleanup cron tasks. 11 Current Progress 11.1 Completed • Initialized code repository and set up localized Docker development containers. • Designed and built the React-based drag-and-drop frontend workspace. • Mapped backend server routes using Express and configured Multer to safely parse payloads with a strict 10MB size limit and file type validations. • Successfully integrated ImageMagick for basic core image processing. • Developed and activated the automated security cleanup cron job (fully functional). 5

11.2 In Progress • Finalizing document conversion execution via Pandoc (currently structurally mapped). • Preparing system mid-evaluation working prototype across branches. 11.3 Yet to Start • Multi-browser responsive check runs and comprehensive end-to-end testing. • Cloud deployment of the final application. 12 Challenges Faced • Challenge 1: Enforcing safe payload parsing without exceeding memory limits. Solution: Implemented a strict 10MB validation barrier via Multer before the stream is fully written to the disk. • Challenge 2: Setting up reliable cross-platform CLI tool execution for document and image manipulations. Solution: Isolating system processes and wrapping the environment in Docker en- sures dependencies like ImageMagick and Pandoc execute consistently. 13 Future Work TimelinePlanned Work July 1 – July 14Complete final execution of Pandoc document conversion com- mands; run format input exception protection routines. July 15 – August 2 Execute multi-browser responsive checks; host final platform on cloud services; prepare final repository and documentation. 14 GitHub Repository Repository Link: https://github.com/cse250001077/FileMorph-IITISOC Work Distribution: Vidadala Kalyani (Backend/APIs), Vithanala Anushka (Frontend UI), Kondamuri Tathwik (DevOps/Security). Current Status: The backend core architecture and Docker containerization are suc- cessfully deployed on the main branch. The React drag-and-drop workspace is being actively managed on the frontend-dev branch to safely integrate components before opening Pull Requests for the final evaluation. 15 Testing • Unit Testing: Writing isolated tests for the cron job cleanup logic and 10MB Multer size limit validations. • Manual Testing: Uploading malformed files to verify rejection headers, UI error handling, and testing ImageMagick output integrity. 6

• Edge Cases: Handling concurrent file uploads and checking cron job overlapping states. 16 Screenshots Figure 1: Frontend UI workspace layout Figure 2: Postman API test verification 17 References 1. Node.js fs module documentation. 2. React.js and Tailwind CSS official documentation. 3. ImageMagick and Pandoc CLI guides. 4. Multer and Node-cron npm repository guidelines. 5. Docker documentation for containerized workflows. 7